ITI ERP + Staff Panel
Implementation Handoff

Google Sheets + Apps Script
Complete implementation plan, current status, sheet fixes, and final scripts

| Current app status | Admission form working, student page working, filters working. |
| --- | --- |
| Known open issue | Dashboard counts depend on ADMISSION_DESK mirror/status flow and may show 0 until sheet formulas are fixed. |
| Primary datastore | Google Sheet: STUDENTS_MASTER as source of truth. |
| Web stack | Google Apps Script + HTML service pages. |

# 1. Implementation plan

## 1.1 Recommended execution order

Clean STUDENTS_MASTER: remove bad repeated rows, remove validation from Student_ID column A:A, verify formulas are still spilling.

Fix ADMISSION_DESK formulas so it mirrors open-ended ranges from STUDENTS_MASTER.

Replace Code.gs with the final version in this handoff.

Replace Scripts.html with the final stable version in this handoff.

Update Students.html filter buttons to use Apply Filters and Clear Filters.

Save Apps Script, create a new deployment, hard refresh browser, then retest admission save, filters, and dashboard.

## 1.2 Test checklist

Create one fresh student from the web app.

Confirm Student_ID is generated automatically by sheet formula.

Confirm record appears in Students page after refresh.

Apply Institute / Trade / Search filters and confirm results change correctly.

Upload at least one document and confirm it lands in the correct Drive folder.

Confirm ADMISSION_DESK starts mirroring rows.

Confirm dashboard counts become meaningful after ADMISSION_DESK/status formulas are fixed.

# 2. What has been implemented

Safe save logic: no full-row appendRow() into STUDENTS_MASTER.

Manual-field-only writes to preserve formula columns like Student_ID, Final_Fees, Due_Amount, and status formulas.

LockService-based row allocation to reduce concurrent save collisions.

Filtered student reads so only valid rows show in the student page.

Student search and filter wiring fixed in Scripts.html.

Document upload flow kept separate after student save.

Safer frontend error handling added so page-load failures surface on-screen instead of silently showing blank areas.

# 3. Important sheet changes

## 3.1 STUDENTS_MASTER

Delete any broken repeated rows that were created by earlier bad saves.

Remove data validation from column A:A (Student_ID) because it is formula-generated.

Keep formula columns untouched by the app.

## 3.2 ADMISSION_DESK headers and mapping

Confirmed ADMISSION_DESK headers:

| Entry_Date | Student_Name | Mobile | Trade | Institute_ID | Session |
| --- | --- | --- | --- | --- | --- |
| Year | Document_Status | Undertaking_Status | Admission_Status | Student_ID | Generated_Undertaking_Link |

Use the following formulas in ADMISSION_DESK row 2 after clearing A2:L:

| Cell | Formula |
| --- | --- |
| A2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","","")) |
| B2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!C2:C)) |
| C2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!G2:G)) |
| D2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!D2:D)) |
| E2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!B2:B)) |
| F2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!E2:E)) |
| G2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!F2:F)) |
| H2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!AY2:AY)) |
| I2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!AZ2:AZ)) |
| J2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!BA2:BA)) |
| K2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!A2:A)) |
| L2 | =ARRAYFORMULA(IF(STUDENTS_MASTER!B2:B="","",STUDENTS_MASTER!AT2:AT)) |

# 4. Final Code.gs

const SHEETS = {

students: 'STUDENTS_MASTER',

institutes: 'INSTITUTE_MASTER',

trades: 'TRADE_MASTER',

agents: 'AGENTS_MASTER',

admissionDesk: 'ADMISSION_DESK'

};

const CONFIG_DOCS = {

rootFolderId: '1d-tTL7oQaOf20WoAdBTUyLEL3yJ1IPMu'

};

const STUDENT_MANUAL_FIELDS = [

'Institute_ID',

'Student_Name',

'Trade',

'Session',

'Year',

'Mobile',

'Father_Name',

'Mother_Name',

'Gender',

'Category',

'Address',

'Email_ID',

'Photo_Available',

'Aadhaar_No',

'Caste_Certificate_Available',

'Income_Certificate_Available',

'Bank_Account_No',

'IFSC_Code',

'Bank_Name',

'Agent_ID',

'Payment_Mode',

'Agent_Agreement_Status',

'Agreement_Effective_Date',

'Agreement_Revision_No',

'PRN_Number',

'SCVTUP_Registration_No',

'Scholarship_Application_Status',

'Scholarship_ID',

'Scholarship_Query_Text',

'Query_Submission_Date',

'Scholarship_Approved_Date',

'Scholarship_Credited_Amount',

'Scholarship_Credit_Date',

'Fees_If_Scholarship',

'Fees_If_No_Scholarship',

'Practical_Exam_Admin_Override',

'Undertaking_Generated_URL',

'Undertaking_Generation_Status',

'Undertaking_Generated_On',

'Undertaking_Print_Count',

'Admission_Form_Status',

'Documents_Verified_Status',

'Undertaking_Signed_Status',

'Completed_By',

'Completion_Date'

];

const STUDENT_REQUIRED_FIELDS = [

'Institute_ID',

'Student_Name',

'Trade',

'Session',

'Year',

'Mobile'

];

function doGet() {

return HtmlService.createTemplateFromFile('Index')

.evaluate()

.setTitle('ITI Staff Panel')

.setXFrameOptionsMode(HtmlService.XFrameOptionsMode.ALLOWALL);

}

function include(filename) {

return HtmlService.createHtmlOutputFromFile(filename).getContent();

}

function getSheet_(name) {

const sheet = SpreadsheetApp.getActiveSpreadsheet().getSheetByName(name);

if (!sheet) throw new Error('Sheet not found: ' + name);

return sheet;

}

function getHeaders_(sheetName) {

const sheet = getSheet_(sheetName);

return sheet.getRange(1, 1, 1, sheet.getLastColumn()).getValues()[0];

}

function getHeaderMapFromHeaders_(headers) {

const map = {};

headers.forEach((header, index) => {

const key = String(header || '').trim();

if (key) map[key] = index + 1;

});

return map;

}

function getRowsAsObjects_(sheetName) {

const sheet = getSheet_(sheetName);

const lastRow = sheet.getLastRow();

const lastCol = sheet.getLastColumn();

if (lastRow < 2 || lastCol < 1) return [];

const headers = sheet.getRange(1, 1, 1, lastCol).getValues()[0];

const values = sheet.getRange(2, 1, lastRow - 1, lastCol).getValues();

return values.map((row, idx) => {

const obj = {};

headers.forEach((h, i) => {

obj[h] = row[i];

});

obj.__rowNumber = idx + 2;

return obj;

});

}

function getStudentCacheKey_() {

return 'iti_students_cache_v2';

}

function clearStudentCache_() {

CacheService.getScriptCache().remove(getStudentCacheKey_());

}

function getValidStudents_() {

const cache = CacheService.getScriptCache();

const cacheKey = getStudentCacheKey_();

const cached = cache.get(cacheKey);

if (cached) {

return JSON.parse(cached);

}

const rows = getRowsAsObjects_(SHEETS.students).filter(r => {

return String(r.Institute_ID || '').trim() !== '' &&

String(r.Student_Name || '').trim() !== '' &&

String(r.Trade || '').trim() !== '';

});

cache.put(cacheKey, JSON.stringify(rows), 120);

return rows;

}

function getDashboardData() {

try {

const students = getValidStudents_();

const totalStudents = students.length;

const pendingAdmissions = students.filter(r => {

const v = String(r.Admission_Completion_Status || r.Admission_Status || '').trim();

return v === 'Pending' || v === 'In Progress' || v === 'Not Started' || v === '';

}).length;

const documentsPending = students.filter(r => {

const v = String(r.Documents_Verified_Status || '').trim();

return v === 'Pending' || v === 'Incomplete' || v === '';

}).length;

const undertakingsPending = students.filter(r => {

const v = String(r.Undertaking_Signed_Status || '').trim();

return v === 'Pending' || v === '';

}).length;

const prnPending = students.filter(r =>

String(r.PRN_Number || '').trim() === ''

).length;

const scvtPending = students.filter(r =>

String(r.SCVTUP_Registration_No || '').trim() === ''

).length;

const scholarshipQueries = students.filter(r =>

String(r.Scholarship_Application_Status || '').trim() === 'Query by Deptt.'

).length;

const dueStudents = students.filter(r =>

Number(r.Due_Amount || 0) > 0

).length;

return {

cards: {

totalStudents: totalStudents || 0,

pendingAdmissions: pendingAdmissions || 0,

documentsPending: documentsPending || 0,

undertakingsPending: undertakingsPending || 0,

prnPending: prnPending || 0,

scvtPending: scvtPending || 0,

scholarshipQueries: scholarshipQueries || 0,

dueStudents: dueStudents || 0

},

recentAdmissions: students.slice(-10).reverse().map(r => ({

date: r.Undertaking_Generated_On || r.Completion_Date || '',

studentName: r.Student_Name || '',

trade: r.Trade || '',

institute: r.Institute_ID || '',

admissionStatus: r.Admission_Completion_Status || r.Admission_Status || ''

})),

pendingWork: students

.filter(r => {

const v = String(r.Admission_Completion_Status || r.Admission_Status || '').trim();

return v === 'Pending' || v === 'In Progress' || v === 'Not Started' || v === '';

})

.slice(0, 20)

.map(r => ({

studentName: r.Student_Name || '',

missingStep: getMissingStep_(r),

responsibleTeam: getResponsibleTeam_(r)

})),

dueList: students

.filter(r => Number(r.Due_Amount || 0) > 0)

.slice(0, 20)

.map(r => ({

studentName: r.Student_Name || '',

finalFees: r.Final_Fees || 0,

paid: r.Paid_Amount || 0,

due: r.Due_Amount || 0

}))

};

} catch (err) {

throw new Error('getDashboardData failed: ' + err.message);

}

}

function getMissingStep_(r) {

if (String(r.Admission_Form_Status || '').trim() !== 'Completed') return 'Admission Form';

if (String(r.Documents_Verified_Status || '').trim() !== 'Verified') return 'Document Verification';

if (String(r.Undertaking_Signed_Status || '').trim() === 'Pending' || String(r.Undertaking_Signed_Status || '').trim() === '') return 'Undertaking Signature';

if (!String(r.PRN_Number || '').trim()) return 'PRN Pending';

if (!String(r.SCVTUP_Registration_No || '').trim()) return 'SCVT Pending';

return 'Review';

}

function getResponsibleTeam_(r) {

if (String(r.Admission_Form_Status || '').trim() !== 'Completed') return 'Admission Staff';

if (String(r.Documents_Verified_Status || '').trim() !== 'Verified') return 'Admission Desk';

if (String(r.Undertaking_Signed_Status || '').trim() === 'Pending' || String(r.Undertaking_Signed_Status || '').trim() === '') return 'Admission Staff';

if (!String(r.PRN_Number || '').trim() || !String(r.SCVTUP_Registration_No || '').trim()) return 'Scholarship/PRN Desk';

return 'Admin';

}

function getAdmissionFormMasters() {

try {

const institutes = getRowsAsObjects_(SHEETS.institutes)

.filter(r => String(r.Institute_ID || '').trim() !== '')

.map(r => ({

id: r.Institute_ID,

name: r.Institute_Name,

code: r.Code,

address: r.Institute_Address || ''

}));

const trades = getRowsAsObjects_(SHEETS.trades)

.filter(r => String(r.Trade || '').trim() !== '')

.map(r => ({

trade: r.Trade,

tradeCode: r.Trade_Code,

duration: r.Duration,

instituteId: r.Institute_ID,

ncvtScvt: r.NCVT_SCVT,

standardFees: r.Standard_Fees,

status: r.Status

}));

const agents = getRowsAsObjects_(SHEETS.agents)

.filter(r => String(r.Agent_ID || '').trim() !== '')

.map(r => ({

id: r.Agent_ID,

name: r.Agent_Name,

mobile: r.Mobile

}));

return {

institutes,

trades,

agents,

staticOptions: {

year: ['1st', '2nd'],

gender: ['Male', 'Female', 'Other'],

category: ['General', 'OBC', 'SC', 'ST', 'Other'],

paymentMode: ['Direct', 'Agent'],

scholarshipStatus: ['Not Applied', 'Applied', 'Under Process', 'Query by Deptt.', 'Approved', 'Rejected'],

photoAvailable: ['Yes', 'No'],

casteCertificate: ['Yes', 'No', 'Not Required'],

incomeCertificate: ['Yes', 'No'],

admissionFormStatus: ['Not Started', 'In Progress', 'Completed'],

documentStatus: ['Pending', 'Verified', 'Incomplete'],

undertakingStatus: ['Pending', 'Signed', 'Uploaded']

}

};

} catch (err) {

throw new Error('getAdmissionFormMasters failed: ' + err.message);

}

}

function getStudents(filters) {

try {

let students = getValidStudents_();

filters = filters || {};

if (filters.instituteId) students = students.filter(r => String(r.Institute_ID || '') === String(filters.instituteId || ''));

if (filters.trade) students = students.filter(r => String(r.Trade || '') === String(filters.trade || ''));

if (filters.session) students = students.filter(r => String(r.Session || '') === String(filters.session || ''));

if (filters.year) students = students.filter(r => String(r.Year || '') === String(filters.year || ''));

if (filters.admissionStatus) {

students = students.filter(r =>

String(r.Admission_Completion_Status || r.Admission_Status || '').trim() === String(filters.admissionStatus || '').trim()

);

}

if (filters.search) {

const q = String(filters.search).toLowerCase().trim();

students = students.filter(r =>

String(r.Student_Name || '').toLowerCase().includes(q) ||

String(r.Student_ID || '').toLowerCase().includes(q) ||

String(r.Mobile || '').toLowerCase().includes(q)

);

}

return students.map(r => ({

Student_ID: r.Student_ID || '',

Student_Name: r.Student_Name || '',

Institute_ID: r.Institute_ID || '',

Trade: r.Trade || '',

Session: r.Session || '',

Year: r.Year || '',

Mobile: r.Mobile || '',

Admission_Status: r.Admission_Completion_Status || r.Admission_Status || '',

Document_Status: r.Documents_Verified_Status || '',

Undertaking_Status: r.Undertaking_Signed_Status || '',

Final_Fees: r.Final_Fees || '',

Due_Amount: r.Due_Amount || '',

Undertaking_Link: r.Undertaking_Generated_URL || ''

}));

} catch (err) {

throw new Error('getStudents failed: ' + err.message);

}

}

function saveStudent(formData) {

const missing = STUDENT_REQUIRED_FIELDS.filter(f => !String(formData[f] || '').trim());

if (missing.length > 0) {

throw new Error('Missing required fields: ' + missing.join(', '));

}

validateStudentMasterData_(formData);

const lock = LockService.getScriptLock();

lock.waitLock(30000);

try {

const sheet = getSheet_(SHEETS.students);

const headers = getHeaders_(SHEETS.students);

const headerMap = getHeaderMapFromHeaders_(headers);

if (!headerMap['Institute_ID']) {

throw new Error('Institute_ID header not found in STUDENTS_MASTER.');

}

const targetRow = getNextWritableRowByHeader_(sheet, headerMap, 'Institute_ID', 2);

writeManualFieldsFast_(sheet, targetRow, headerMap, formData, STUDENT_MANUAL_FIELDS);

SpreadsheetApp.flush();

clearStudentCache_();

const studentId = headerMap['Student_ID']

? sheet.getRange(targetRow, headerMap['Student_ID']).getDisplayValue()

: '';

return {

success: true,

row: targetRow,

studentId: studentId

};

} finally {

lock.releaseLock();

}

}

function getNextWritableRowByHeader_(sheet, headerMap, headerName, startRow) {

const colIndex = headerMap[headerName];

if (!colIndex) throw new Error('Header not found: ' + headerName);

const lastRow = sheet.getLastRow();

if (lastRow < startRow) return startRow;

const values = sheet.getRange(startRow, colIndex, lastRow - startRow + 1, 1).getDisplayValues().flat();

for (let i = 0; i < values.length; i++) {

if (!String(values[i] || '').trim()) {

return startRow + i;

}

}

return lastRow + 1;

}

function writeManualFieldsFast_(sheet, rowNumber, headerMap, formData, fields) {

const updates = [];

fields.forEach(field => {

const colIndex = headerMap[field];

if (!colIndex) return;

updates.push({

colIndex,

value: normalizeStudentFieldValue_(field, formData[field])

});

});

updates.sort((a, b) => a.colIndex - b.colIndex);

let group = [];

for (let i = 0; i < updates.length; i++) {

const curr = updates[i];

const prev = group[group.length - 1];

if (!prev || curr.colIndex === prev.colIndex + 1) {

group.push(curr);

} else {

flushWriteGroup_(sheet, rowNumber, group);

group = [curr];

}

}

if (group.length) flushWriteGroup_(sheet, rowNumber, group);

}

function flushWriteGroup_(sheet, rowNumber, group) {

const startCol = group[0].colIndex;

const values = [group.map(item => item.value)];

sheet.getRange(rowNumber, startCol, 1, group.length).setValues(values);

}

function normalizeStudentFieldValue_(field, value) {

if (value === null || value === undefined) return '';

const dateFields = [

'Agreement_Effective_Date',

'Query_Submission_Date',

'Scholarship_Approved_Date',

'Scholarship_Credit_Date',

'Undertaking_Generated_On',

'Completion_Date'

];

const numberFields = [

'Scholarship_Credited_Amount',

'Fees_If_Scholarship',

'Fees_If_No_Scholarship',

'Undertaking_Print_Count'

];

if (typeof value === 'string') value = value.trim();

if (dateFields.includes(field)) {

if (!value) return '';

const d = new Date(value);

return isNaN(d.getTime()) ? value : d;

}

if (numberFields.includes(field)) {

if (value === '') return '';

return isNaN(Number(value)) ? value : Number(value);

}

return value;

}

function validateStudentMasterData_(formData) {

const cache = CacheService.getScriptCache();

const cacheKey = 'iti_master_validation_v1';

let masterData = cache.get(cacheKey);

if (masterData) {

masterData = JSON.parse(masterData);

} else {

masterData = {

institutes: getRowsAsObjects_(SHEETS.institutes)

.map(r => String(r.Institute_ID || '').trim())

.filter(Boolean),

trades: getRowsAsObjects_(SHEETS.trades)

.map(r => String(r.Trade || '').trim().toLowerCase())

.filter(Boolean),

agents: getRowsAsObjects_(SHEETS.agents)

.map(r => String(r.Agent_ID || '').trim())

.filter(Boolean)

};

cache.put(cacheKey, JSON.stringify(masterData), 300);

}

const instituteId = String(formData.Institute_ID || '').trim();

const trade = String(formData.Trade || '').trim().toLowerCase();

const agentId = String(formData.Agent_ID || '').trim();

if (instituteId && masterData.institutes.indexOf(instituteId) === -1) {

throw new Error('Invalid Institute_ID: ' + instituteId);

}

if (trade && masterData.trades.indexOf(trade) === -1) {

throw new Error('Invalid Trade: ' + formData.Trade);

}

if (agentId && masterData.agents.indexOf(agentId) === -1) {

throw new Error('Invalid Agent_ID: ' + agentId);

}

}

function saveStudentDocuments(studentId, studentName, files) {

try {

const rootFolder = DriveApp.getFolderById(CONFIG_DOCS.rootFolderId);

const folderName = `${studentName} - ${studentId}`;

const studentFolder = getOrCreateSubfolder_(rootFolder, folderName);

const uploaded = [];

files.forEach(file => {

if (!file || !file.fileName || !file.base64Data) return;

const contentType = file.mimeType || 'application/octet-stream';

const bytes = Utilities.base64Decode(file.base64Data);

const blob = Utilities.newBlob(bytes, contentType, file.fileName);

const createdFile = studentFolder.createFile(blob);

uploaded.push({

documentType: file.documentType,

fileName: createdFile.getName(),

url: createdFile.getUrl(),

fileId: createdFile.getId()

});

});

return {

success: true,

folderName,

uploaded

};

} catch (err) {

throw new Error('saveStudentDocuments failed: ' + err.message);

}

}

function getOrCreateSubfolder_(parentFolder, folderName) {

const folders = parentFolder.getFoldersByName(folderName);

if (folders.hasNext()) return folders.next();

return parentFolder.createFolder(folderName);

}

function debugStudentRead() {

const rows = getValidStudents_();

return {

count: rows.length,

sample: rows.slice(0, 5).map(r => ({

row: r.__rowNumber,

studentId: r.Student_ID,

instituteId: r.Institute_ID,

studentName: r.Student_Name,

trade: r.Trade,

mobile: r.Mobile

}))

};

}

function debugDashboardCounts() {

const students = getValidStudents_();

return {

total: students.length,

sample: students.slice(0, 5).map(r => ({

studentId: r.Student_ID,

studentName: r.Student_Name,

admission: r.Admission_Completion_Status || r.Admission_Status || '',

doc: r.Documents_Verified_Status || '',

undertaking: r.Undertaking_Signed_Status || '',

due: r.Due_Amount || ''

}))

};

}

# 5. Final Scripts.html

<script>

let masterData = null;

let isSavingAdmission = false;

function showPage(pageId, btn) {

document.querySelectorAll('.page').forEach(p => p.classList.remove('active'));

const target = document.getElementById(pageId);

if (target) target.classList.add('active');

document.querySelectorAll('.nav-btn').forEach(b => b.classList.remove('active'));

if (btn) btn.classList.add('active');

const title = document.getElementById('pageTitle');

if (title && btn) title.textContent = btn.textContent;

}

function initApp() {

loadDashboard();

loadMasters();

loadStudents();

bindStudentFilterEnterKey();

}

function loadDashboard() {

google.script.run

.withSuccessHandler(renderDashboard)

.withFailureHandler(err => {

const cardBox = document.getElementById('dashboardCards');

if (cardBox) {

cardBox.innerHTML = `<div class="card">Dashboard load failed: ${escapeHtml(err.message || String(err))}</div>`;

}

const recent = document.getElementById('recentAdmissions');

const pending = document.getElementById('pendingWork');

const due = document.getElementById('dueList');

if (recent) recent.innerHTML = '';

if (pending) pending.innerHTML = '';

if (due) due.innerHTML = '';

})

.getDashboardData();

}

function loadMasters() {

google.script.run

.withSuccessHandler(setupMasters)

.withFailureHandler(err => {

console.error('Master load failed:', err);

})

.getAdmissionFormMasters();

}

function renderDashboard(data) {

console.log('dashboard data', data);

const cards = (data && data.cards) ? data.cards : {};

const cardContainer = document.getElementById('dashboardCards');

if (!cardContainer) return;

const safeCards = {

totalStudents: Number(cards.totalStudents || 0),

pendingAdmissions: Number(cards.pendingAdmissions || 0),

documentsPending: Number(cards.documentsPending || 0),

undertakingsPending: Number(cards.undertakingsPending || 0),

prnPending: Number(cards.prnPending || 0),

scvtPending: Number(cards.scvtPending || 0),

scholarshipQueries: Number(cards.scholarshipQueries || 0),

dueStudents: Number(cards.dueStudents || 0)

};

cardContainer.innerHTML = Object.entries(safeCards).map(([k, v]) => `

<div class="card">

<h4>${formatLabel(k)}</h4>

<div class="value">${v}</div>

</div>

`).join('');

renderTable(

'recentAdmissions',

['Date', 'Student Name', 'Trade', 'Institute', 'Admission Status'],

(data.recentAdmissions || []).map(r => [

r.date || '',

r.studentName || '',

r.trade || '',

r.institute || '',

r.admissionStatus || ''

])

);

renderTable(

'pendingWork',

['Student Name', 'Missing Step', 'Responsible Team'],

(data.pendingWork || []).map(r => [

r.studentName || '',

r.missingStep || '',

r.responsibleTeam || ''

])

);

renderTable(

'dueList',

['Student Name', 'Final Fees', 'Paid', 'Due'],

(data.dueList || []).map(r => [

r.studentName || '',

r.finalFees || '',

r.paid || '',

r.due || ''

])

);

}

function renderTable(containerId, headers, rows) {

const container = document.getElementById(containerId);

if (!container) return;

const html = `

<table>

<thead>

<tr>${headers.map(h => `<th>${escapeHtml(h)}</th>`).join('')}</tr>

</thead>

<tbody>

${

rows && rows.length

? rows.map(r => `<tr>${r.map(c => `<td>${escapeHtml(c ?? '')}</td>`).join('')}</tr>`).join('')

: `<tr><td colspan="${headers.length}">No data</td></tr>`

}

</tbody>

</table>

`;

container.innerHTML = html;

}

function fillSelect(id, items, includeBlank, blankLabel) {

const select = document.getElementById(id);

if (!select) return;

const firstOption = includeBlank

? '<option value="">Select</option>'

: `<option value="">${escapeHtml(blankLabel || 'All')}</option>`;

select.innerHTML =

firstOption +

(items || []).map(v => `<option value="${escapeHtml(String(v))}">${escapeHtml(String(v))}</option>`).join('');

}

function fillSelectFromObjects(id, items, valueKey, labelKey, includeBlank, blankLabel) {

const select = document.getElementById(id);

if (!select) return;

const firstOption = includeBlank

? '<option value="">Select</option>'

: `<option value="">${escapeHtml(blankLabel || 'All')}</option>`;

select.innerHTML =

firstOption +

(items || []).map(item => `

<option value="${escapeHtml(String(item[valueKey] || ''))}">

${escapeHtml(String(item[labelKey] || ''))}

</option>

`).join('');

}

function setupMasters(data) {

masterData = data || {};

fillSelectFromObjects('Institute_ID', masterData.institutes || [], 'id', 'name', true);

fillSelect('Trade', uniqueValues((masterData.trades || []).map(t => t.trade)), true);

fillSelect('Year', (masterData.staticOptions || {}).year || [], true);

fillSelect('Gender', (masterData.staticOptions || {}).gender || [], true);

fillSelect('Category', (masterData.staticOptions || {}).category || [], true);

fillSelect('Payment_Mode', (masterData.staticOptions || {}).paymentMode || [], true);

fillSelect('Photo_Available', (masterData.staticOptions || {}).photoAvailable || [], true);

fillSelect('Caste_Certificate_Available', (masterData.staticOptions || {}).casteCertificate || [], true);

fillSelect('Income_Certificate_Available', (masterData.staticOptions || {}).incomeCertificate || [], true);

fillSelect('Scholarship_Application_Status', (masterData.staticOptions || {}).scholarshipStatus || [], true);

fillSelect('Admission_Form_Status', (masterData.staticOptions || {}).admissionFormStatus || [], true);

fillSelect('Documents_Verified_Status', (masterData.staticOptions || {}).documentStatus || [], true);

fillSelect('Undertaking_Signed_Status', (masterData.staticOptions || {}).undertakingStatus || [], true);

fillSelectFromObjects('Agent_ID', masterData.agents || [], 'id', 'id', true);

fillSelectFromObjects('filterInstitute', masterData.institutes || [], 'id', 'name', false, 'All Institutes');

fillSelect('filterTrade', uniqueValues((masterData.trades || []).map(t => t.trade)), false, 'All Trades');

fillSelect('filterYear', (masterData.staticOptions || {}).year || [], false, 'All Years');

fillSelect('filterAdmissionStatus', ['Pending', 'Completed'], false, 'All Admission Status');

}

function uniqueValues(arr) {

return [...new Set((arr || []).filter(Boolean))];

}

function bindStudentFilterEnterKey() {

const ids = ['studentSearch', 'filterSession'];

ids.forEach(id => {

const el = document.getElementById(id);

if (!el) return;

el.addEventListener('keydown', function(e) {

if (e.key === 'Enter') {

e.preventDefault();

loadStudents();

}

});

});

}

function getStudentFilters() {

return {

search: document.getElementById('studentSearch')?.value || '',

instituteId: document.getElementById('filterInstitute')?.value || '',

trade: document.getElementById('filterTrade')?.value || '',

session: document.getElementById('filterSession')?.value || '',

year: document.getElementById('filterYear')?.value || '',

admissionStatus: document.getElementById('filterAdmissionStatus')?.value || ''

};

}

function loadStudents() {

const filters = getStudentFilters();

console.log('Applying filters:', filters);

const container = document.getElementById('studentsTable');

if (container) {

container.innerHTML = 'Loading students...';

}

google.script.run

.withSuccessHandler(renderStudents)

.withFailureHandler(err => {

const box = document.getElementById('studentsTable');

if (box) {

box.innerHTML = `Students load failed: ${escapeHtml(err.message || String(err))}`;

}

})

.getStudents(filters);

}

function applyStudentFilters() {

loadStudents();

}

function resetStudentFilters() {

const ids = [

'studentSearch',

'filterInstitute',

'filterTrade',

'filterSession',

'filterYear',

'filterAdmissionStatus'

];

ids.forEach(id => {

const el = document.getElementById(id);

if (!el) return;

el.value = '';

});

loadStudents();

}

function renderStudents(rows) {

console.log('students rows', rows);

const container = document.getElementById('studentsTable');

if (!container) return;

const safeRows = Array.isArray(rows) ? rows : [];

const headers = [

'Student_ID',

'Student_Name',

'Institute_ID',

'Trade',

'Session',

'Year',

'Mobile',

'Admission_Status',

'Document_Status',

'Undertaking_Status',

'Final_Fees',

'Due_Amount',

'Actions'

];

const html = `

<table>

<thead>

<tr>${headers.map(h => `<th>${escapeHtml(h)}</th>`).join('')}</tr>

</thead>

<tbody>

${

safeRows.length

? safeRows.map(r => `

<tr>

<td>${escapeHtml(r.Student_ID || '')}</td>

<td>${escapeHtml(r.Student_Name || '')}</td>

<td>${escapeHtml(r.Institute_ID || '')}</td>

<td>${escapeHtml(r.Trade || '')}</td>

<td>${escapeHtml(r.Session || '')}</td>

<td>${escapeHtml(r.Year || '')}</td>

<td>${escapeHtml(r.Mobile || '')}</td>

<td>${escapeHtml(r.Admission_Status || '')}</td>

<td>${escapeHtml(r.Document_Status || '')}</td>

<td>${escapeHtml(r.Undertaking_Status || '')}</td>

<td>${escapeHtml(r.Final_Fees || '')}</td>

<td>${escapeHtml(r.Due_Amount || '')}</td>

<td>

${r.Undertaking_Link

? `<a class="link-btn" href="${escapeHtml(r.Undertaking_Link)}" target="_blank">Open Undertaking</a>`

: ''}

</td>

</tr>

`).join('')

: `<tr><td colspan="13">No students found</td></tr>`

}

</tbody>

</table>

`;

container.innerHTML = html;

}

async function saveAdmission() {

if (isSavingAdmission) return;

const resultBox = document.getElementById('admissionResult');

const saveBtn = document.querySelector('.button-row button');

try {

isSavingAdmission = true;

if (saveBtn) saveBtn.disabled = true;

if (resultBox) resultBox.innerHTML = 'Saving...';

const form = document.getElementById('admissionForm');

const formData = Object.fromEntries(new FormData(form).entries());

const requiredFields = ['Institute_ID', 'Student_Name', 'Trade', 'Session', 'Year', 'Mobile'];

const missing = requiredFields.filter(f => !String(formData[f] || '').trim());

if (missing.length > 0) {

if (resultBox) resultBox.innerHTML = `Please fill required fields: ${missing.join(', ')}`;

isSavingAdmission = false;

if (saveBtn) saveBtn.disabled = false;

return;

}

google.script.run

.withSuccessHandler(async (res) => {

try {

const studentId = res.studentId;

const studentName = formData.Student_Name || '';

const files = await collectDocumentFiles();

if (files.length > 0 && studentId && studentName) {

google.script.run

.withSuccessHandler((uploadRes) => {

if (resultBox) {

resultBox.innerHTML =

`Saved successfully. Student ID: ${escapeHtml(studentId)}<br>Documents uploaded: ${(uploadRes.uploaded || []).length}`;

}

form.reset();

loadStudents();

loadDashboard();

})

.withFailureHandler((err) => {

if (resultBox) {

resultBox.innerHTML = `Student saved, but document upload failed: ${escapeHtml(err.message || String(err))}`;

}

loadStudents();

loadDashboard();

})

.saveStudentDocuments(studentId, studentName, files);

} else {

if (resultBox) resultBox.innerHTML = `Saved successfully. Student ID: ${escapeHtml(studentId)}`;

form.reset();

loadStudents();

loadDashboard();

}

} catch (e) {

if (resultBox) resultBox.innerHTML = `Saved, but post-save step failed: ${escapeHtml(e.message || String(e))}`;

} finally {

isSavingAdmission = false;

if (saveBtn) saveBtn.disabled = false;

}

})

.withFailureHandler((err) => {

if (resultBox) resultBox.innerHTML = `Save failed: ${escapeHtml(err.message || String(err))}`;

isSavingAdmission = false;

if (saveBtn) saveBtn.disabled = false;

})

.saveStudent(formData);

} catch (e) {

if (resultBox) resultBox.innerHTML = `Form error: ${escapeHtml(e.message || String(e))}`;

isSavingAdmission = false;

if (saveBtn) saveBtn.disabled = false;

}

}

async function collectDocumentFiles() {

const fileConfigs = [

{ inputId: 'Photo_File', documentType: 'Photo' },

{ inputId: 'Aadhaar_File', documentType: 'Aadhaar' },

{ inputId: 'Caste_File', documentType: 'Caste Certificate' },

{ inputId: 'Income_File', documentType: 'Income Certificate' }

];

const results = [];

for (const cfg of fileConfigs) {

const input = document.getElementById(cfg.inputId);

if (input && input.files && input.files[0]) {

const fileObj = await fileToBase64Object(input.files[0], cfg.documentType);

results.push(fileObj);

}

}

return results;

}

function fileToBase64Object(file, documentType) {

return new Promise((resolve, reject) => {

const reader = new FileReader();

reader.onload = function(e) {

const dataUrl = e.target.result;

const base64Data = dataUrl.split(',')[1];

resolve({

documentType,

fileName: file.name,

mimeType: file.type,

base64Data

});

};

reader.onerror = reject;

reader.readAsDataURL(file);

});

}

function resetAdmissionForm() {

const form = document.getElementById('admissionForm');

if (form) form.reset();

const resultBox = document.getElementById('admissionResult');

if (resultBox) resultBox.innerHTML = '';

}

function formatLabel(key) {

return String(key)

.replace(/([A-Z])/g, ' $1')

.replace(/^./, s => s.toUpperCase());

}

function escapeHtml(str) {

return String(str)

.replace(/&/g, '&amp;')

.replace(/</g, '&lt;')

.replace(/>/g, '&gt;')

.replace(/"/g, '&quot;')

.replace(/'/g, '&#039;');

}

window.onload = initApp;

</script>

# 6. Students.html filter section

<div class="panel">

<h3>Student List</h3>

<div class="filters-grid">

<input type="text" id="studentSearch" placeholder="Search by name, ID, mobile">

<select id="filterInstitute"></select>

<select id="filterTrade"></select>

<input type="text" id="filterSession" placeholder="Session">

<select id="filterYear"></select>

<select id="filterAdmissionStatus"></select>

<div class="button-row">

<button type="button" onclick="applyStudentFilters()">Apply Filters</button>

<button type="button" onclick="resetStudentFilters()">Clear Filters</button>

</div>

</div>

<div id="studentsTable" style="margin-top:16px;"></div>

</div>

# 7. Deployment checklist

Paste Code.gs and save.

Paste Scripts.html and save.

Update Students.html filter block.

Fix ADMISSION_DESK formulas.

Deploy a new web app version.

Hard refresh browser or open in incognito.

Retest save, refresh, filtering, upload, and dashboard.

# 8. Honest current note

At the time of this handoff, the app flow is working for admission save and student filtering. If dashboard counts still show 0, the next thing to verify is whether ADMISSION_DESK/status columns are filling correctly from STUDENTS_MASTER after the formulas above are applied.